## Slide 1: XRN5983 – February 26 Major release - Status Update
RAG Status | Overall Project RAG status |  | 
 | Schedule0 | Risks and Issues | Costs
 | Status Justification |  | 
Schedule | The scope of February 26 Major Release was presented for approval at the ChMC meeting on 10/09/25. Project successfully implemented, as planned, on 27/02/26. Progress Update: XRN5914/5922, 5906 , 5872 testing has completed UAT, RT & PT. All changes under February 26 Major Release has successfully implemented 27/02/26 and has now moved into PIS. Decision in December ChMC: None | Implementation date 27th February, contingency date 6th March | 
Risks and Issues | N/a |  | 
Costs | Changes are currently delivering with projected costs. |  | 
Scope | XRN5906 - Extending the PC4 Read Submission Window. XRN5872 - Updates to the AQ Amendments Process. XRN5914/XRN5922 - Shorten of the current LIS (Line in sand) date to 2-3 years & amend the LIS to rolling Period. |  | 
Complete
On Track
At Risk
Overdue